NOVATORE SOLUTIONS

Domain-Trained Enterprise RAG: Train the Retriever, Reranker & Generator

Owner: Mazhar Ali

Advanced 8-Week Capstone Brief

# 1. Assignment Summary

| Owner | Mazhar Ali |
| --- | --- |
| Project | Domain-Trained Enterprise RAG: Train the Retriever, Reranker & Generator |
| Primary Domain | Advanced RAG, Retrieval Fine-Tuning, Reranking, LLM Fine-Tuning & RAG Security |
| Duration | 8 weeks |
| Working Style | Research + engineering capstone; a demo alone is not completion |
| Final Evaluation | Code freeze + hidden benchmark + technical viva |

Project premise. Build a domain-specific enterprise knowledge system in which the retrieval stack and answer model are trained and evaluated rather than simply assembled. The capstone must compare base LLM, naive RAG, fine-tuned LLM, advanced RAG and a fully trained retriever-reranker-generator pipeline on a held-out benchmark.

Primary research question. Where does domain fine-tuning create measurable value in an enterprise RAG stack: the retriever, the reranker, the generator, or their combination - and how robust is the resulting system to misleading, outdated and adversarial knowledge?

# 2. Learning & Engineering Objectives

Construct and version a substantial technical corpus rather than relying on a tiny demo collection.

Design an evaluation benchmark before tuning so improvements cannot be claimed from cherry-picked prompts.

Fine-tune a dense retriever using positives and iteratively mined hard negatives.

Fine-tune a domain reranker and quantify its incremental retrieval value.

Fine-tune an open LLM with QLoRA/SFT on domain QA plus refusal/citation examples.

Implement hybrid, multi-stage and decomposed retrieval with measurable justification.

Add citation verification and RAG-specific security controls against poisoned or instruction-bearing documents.

Operate within a fixed local inference memory/latency budget.

# 3. Required System Scope

## A. Corpus & benchmark

Create a DevOps/cloud/infra corpus spanning Linux, Nginx, Docker, Kubernetes, PostgreSQL, networking, TLS, systemd, cloud and CI/CD.

Target at least 10,000 meaningful sections/chunks after cleaning/deduplication.

Create >=1,000 benchmark questions across direct, multi-hop, troubleshooting, cross-document, version-sensitive, ambiguous, unanswerable and distractor-heavy categories.

Keep a visible development split separate from mentor-held hidden questions.

## B. Retrieval baseline & training

BM25, generic dense embeddings and hybrid baseline.

Create query-positive-hard-negative training triples.

Fine-tune a bi-encoder retriever.

Perform at least two hard-negative mining iterations and measure retrieval gains.

## C. Reranker

Train or domain-adapt a cross-encoder/reranker.

Compare generic versus domain reranking and top-k trade-offs.

## D. Generator fine-tuning

Build several thousand validated training examples with context, answer, citations, unsupported/refusal cases and multi-hop reasoning.

Perform QLoRA/SFT on a feasible open model.

Optional preference stage (DPO/ORPO or equivalent) if compute permits and only if it adds measurable value.

## E. Advanced RAG

Query rewrite/decomposition and multi-stage retrieval.

Context selection with token-budget awareness.

Claim-level citation support verifier with SUPPORTED/PARTIAL/UNSUPPORTED classification.

Fail-closed or regenerate behavior for unsupported claims.

## F. RAG security & efficiency

Inject irrelevant, contradictory, outdated, near-duplicate and prompt-injection documents.

Implement source trust/instruction-data separation/filtering and measure resistance.

Meet an agreed memory budget and report p50/p95 latency, throughput and resource use.

# 4. Mandatory Experimental Program

Mandatory six-system comparison: base LLM; base+naive RAG; fine-tuned LLM; advanced RAG; fine-tuned LLM+advanced RAG; fully trained retriever+reranker+generator.

Retrieval experiments must report Recall@K, MRR and nDCG by question type, not only overall averages.

Run hard-negative mining iterations and show which error classes improve or regress.

Evaluate hallucination/refusal/citation behavior on answerable and intentionally unanswerable queries.

Run an adversarial-corpus suite containing contradictory/outdated/instruction-bearing passages.

Perform ablations for retriever fine-tuning, reranker, generator fine-tuning, query decomposition and citation verifier.

Use a frozen visible benchmark for formal comparisons; prompt-by-prompt hand tuning is not allowed.

Important: The project is not considered complete when the first model works. The first working version should appear early and then be challenged, measured, improved and re-tested.

# 5. Evaluation Metrics

Recall@1/5/10

MRR and nDCG

Answer correctness

Faithfulness/groundedness

Citation precision/support rate

Unanswerable-query refusal precision/recall

Hallucination rate

Prompt-injection/poisoned-document attack success

p50/p95 retrieval and end-to-end latency

VRAM/RAM footprint and tokens/sec

Performance by query category

Delta contributed by retriever/reranker/generator fine-tuning

# 6. Deliverables

Versioned corpus ingestion and cleaning pipeline.

>=1,000-question evaluation set with category labels and a mentor-separated hidden subset.

Fine-tuned retriever plus hard-negative mining pipeline.

Fine-tuned/domain-adapted reranker.

QLoRA/SFT domain model and reproducible training configuration.

Advanced RAG service with citation verification, refusal logic and security filtering.

Evaluation dashboard comparing all mandatory system variants.

Containerized/local inference package within agreed resource budget.

15-20 page technical report with component-level ablations and error taxonomy.

Final demo and technical viva.

# 7. Eight-Week Delivery Plan

| Week | Primary Goal | Mandatory Evidence | Gate to Pass |
| --- | --- | --- | --- |
| Week 1 | Research, problem formalization and benchmark design | Literature notes; architecture; dataset/eval protocol; hypotheses; risk register | Mentor approves scope and evaluation before core implementation |
| Week 2 | Data pipeline and strong baselines | Reproducible preprocessing; >=3 baselines; initial evaluation harness | Baselines reproduce from clean environment and metrics are credible |
| Week 3 | Retriever/reranker training | Corpus benchmark frozen; bi-encoder training + hard-negative mining V1; reranker baseline | Trained retriever beats generic dense baseline on visible benchmark without leakage |
| Week 4 | Generator fine-tuning + advanced RAG | QLoRA/SFT; query decomposition; citation verifier; hard-negative mining V2 | Full pipeline runs locally and component ablations are measurable |
| Week 5 | Failure discovery and stress testing | Structured stress matrix; adversarial/shift/noise/failure runs; documented failure taxonomy | At least 10 meaningful failures identified and reproduced |
| Week 6 | V2 redesign and measurable improvement | Changes motivated by Week 5 evidence; ablations; before/after results | V2 improves agreed failure metrics without unacceptable regression |
| Week 7 | Productionization and mentor pre-challenge | API/service; reproducible deployment; monitoring; dry-run on mentor-provided unseen dev challenge | System runs end-to-end with one-command evaluation and survives pre-challenge |
| Week 8 | Code freeze, hidden benchmark and defense | Frozen commit; hidden benchmark results; final report; demo; viva | Pass hidden benchmark and defend technical decisions |

# 8. Acceptance Criteria

| Area | Minimum Acceptance Standard | Evidence Required |
| --- | --- | --- |
| Corpus & benchmark | >=10k cleaned sections and >=1k categorized questions | Versioned corpus + benchmark |
| Retriever | Fine-tuned bi-encoder + >=2 hard-negative mining cycles | Retrieval metric gains |
| Reranker | Domain reranker compared with generic baseline | nDCG/MRR delta |
| Generator | QLoRA/SFT model with refusal/citation training | Held-out answer metrics |
| RAG security | Poison/outdated/prompt-injection resistance | Adversarial suite |
| Hidden challenge | Performs on unseen questions + hostile document injection | Frozen private benchmark score |

# 9. Reproducibility & Engineering Standards

All experiments must be reproducible from a fresh clone using documented commands and configuration files.

Use fixed seeds where applicable and record dataset/model versions, hyperparameters, metrics and runtime for every formal experiment.

Training, evaluation and serving must be separated into scripts/modules; notebooks may be used for exploration but are not the final runtime.

The final system must expose a repeatable evaluation command that produces machine-readable results (JSON/CSV) in addition to human-readable charts.

Use version control throughout the project. Major experimental changes should be visible in commit history.

At least one containerized or otherwise reproducible deployment path is required.

Document all known limitations and cases where the system should not be trusted.

# 10. Use of AI Coding Assistants

AI tools are permitted and expected. They may accelerate coding, debugging, literature discovery, test generation and documentation. They do not replace experimental ownership or technical understanding.

Maintain an AI-use log for significant generated code or design decisions: what was requested, what was accepted, what was changed, and why.

You must be able to explain and modify any code you submit during the viva without relying on an AI assistant.

Generated metrics, claims, citations and experiment conclusions must be verified against actual runs.

Using an existing repository is allowed only when clearly attributed and materially extended; a wrapper around an existing project does not satisfy the brief.

The hidden benchmark is designed to test generalization. Optimizing only for the visible development set will not pass.

# 11. Final Review & Hidden Evaluation

After code freeze, the mentor will inject a private set of unseen questions and hostile knowledge-base documents, including misleading, contradictory, outdated and instruction-bearing content. The system is scored on retrieval, answer support, refusal behavior and attack resistance.

Code is frozen before the hidden challenge is revealed.

The mentor may provide new inputs, distributions, attacks, failures or operating constraints not present in the public development set.

The hidden challenge is scored on measurable system behavior, not presentation quality.

Only fixes explicitly allowed by the mentor after reveal may be made; default policy is no retraining or code changes after the final benchmark starts.

A short technical defense follows the benchmark and may include live code modification or explanation of unexpected failures.

# 12. Grading Rubric

| Component | Weight |
| --- | --- |
| Problem understanding & research design | 10% |
| Data/evaluation engineering | 15% |
| Baselines & comparative methods | 10% |
| Advanced implementation | 15% |
| Experimental quality & ablations | 15% |
| Robustness/failure analysis | 10% |
| Hidden benchmark | 15% |
| Production/reproducibility | 5% |
| Technical report & viva | 5% |